MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

FEBRUARY 5, 2008

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, February 5, 2008 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors:			Also in attendance were:

Doug Woods, President/Director		Pete Susemihl, Susemihl, McDermott

Rusty Green, Director				& Cowan, P.C.

Holger Christiansen, Director		 	Lori VonFeldt-Wingert, S&A

Al Watson, Development Services

Eric Smith

1. Call to Order & Certification of the Agenda-

Director Woods called the meeting to order at 8:34 a.m.

2. Approval of Minutes & Excusal-

Director Christiansen motioned to approve the January 8, 2008 minutes and excuse Director Cone and Director Case seconded by Director Green.  Motion passed.

3. Projects Report –Mr. Schooler-

- Segment I Report and Budget Status – Al Watson

Mr. Watson stated that there was not a lot to report for the month because of the cold weather.  The hospital continues to work on their construction within the approximate 250 feet of road that the District will finish in the spring to coincide with RE Monks when they finish the interchange on Woodmen and Powers.  The project continues to be on schedule and on budget.

- Capacity Project Schedule/Bid Results-

Board members noted that they received the email from Mr. Schooler with the bid results, which came in $5 million lower than expected.

- CDOT Powers Interchange Update-

There was very little change from last month.

4. Manager’s Report-

- Regional Building (meeting on 2/14/08) –

Schooler & Associates will be meeting again with Regional staff to discuss a way to flag builders to get confirmation that they have paid the facility fees for the District.

- Project III (Capacity) Bond Issue-

Ms. VonFeldt-Wingert reported that bond counsel was still waiting to hear from the Assessor’s Office for some information needed for the bond documents.  The next bond issuance should be completed around March 1, 2008.

- Permit Activity-

There was no discussion.

- Development Activity-

There was no discussion.

- Delinquent Accounts Follow up –

Ms. VonFeldt-Wingert reported that they continue to work on the delinquent accounts such as Wal-Mart and Carl’s Jr.  Director Green suggested checking with the County Planned Unit Developer since 1999 to find more information on the developments in that area.  Mr. Susemihl and Mr. Schooler will look at the language in the developer contracts and proceed accordingly.  It was noted that it may be possible to hold up Certificates of Occupancy if the builder does not pay the fees.

5. Legal Report-	Mr. Susemihl had nothing further to report.

6. Old Business-  	Move of approval to pay invoices made by Director Christiansen seconded by Director Green.  Motion passed.

7. New Business-

Mr. Smith requested Board discussion regarding the expansion of the bridge over Sand Creek on Woodmen Road from 4 lanes to 6. 	Mr. Smith stated that in meetings with the City they have made comments that they might suspend development activity along the Woodmen Road corridor until the 5th and 6th lanes are done on Woodmen Road.  This delay would be detrimental not only to the District, but to other districts as well.  Mr. Smith stated further that County staff was concerned that the Environmental Assessment might be affected by the change, but Mr. Watson reported that he had talked to Mark Andrew at CDOT and was told that it wouldn’t be an issue. Mr. Smith pointed out that it would be better and simpler to expand the bridge now with the current construction of Woodmen instead of waiting a few years and ripping it out again.

The Board asked how much it would take to do the expansion and who would pay for it and Mr. Smith stated it would be approximately $500,000 and the land developers were looking to the District to pay for it.  After some discussion the Board agreed that the bridge should be widened, but at the cost of the developers and not the District.

Director Christiansen motioned that the District would cooperate with the bridge expansion if it does not cause delay to the capacity project now underway with a signature from R.E. Monks that if there is any delay it would not impact the District and that the District will only pay for what it was initially financially responsible for on the bridge and nothing more seconded by Director Green.  Motion passed.

8. General Discussion-   There was no general discussion.

9. Next Meeting-

The next meeting is scheduled for Tuesday, March 4, 2008 at 8:30 a.m.  Meetings will continue to be held in the El Paso County Procurement Conference Room on the fourth floor.

10. Adjournment-	Meeting was adjourned at 9:07 a.m.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Manager/Assistant Secretary