MINUTES OF A CONTINUED MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

SEPTEMBER 4, 2007

Pursuant to posted notice, the continued meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, September 4, 2007 at 3:00 p.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors:			Also in attendance were:

Doug Woods, President/Director 		Pete Susemihl, Susemihl, McDermott

Tom Cone, Director				& Cowan, P.C.

Lindsay Case, Director		 	Lori VonFeldt-Wingert, S&A

Al Watson, Development Services

1. Call to Order & Certification of the Agenda-

Due to the lack of a quorum at 8:30 a.m. the meeting was continued to 3:00 p.m., which

Director Woods called to order at 3:09 p.m.

2. Approval of Minutes & Excusal-

Motion to approve the August 7, 2007 minutes and excuse Directors Green and Christiansen made by Director Cone seconded by Director Case.  Motion passed.

3. Projects Report –Mr. Schooler-

- Segment I Report – Al Watson

Mr. Watson reported that the earthwork and drainage are complete and westbound machine curb and gutter are done with a few remaining pieces that need to be finished by hand.  Schmidt Construction is scheduled to start paving tomorrow.  Mr. Watson stated further that the gas line conflict and some drainage problems they were having have been fixed.  The project is still about 2 ½ weeks behind because of inclement weather, but Segment I is expected to be completed by the end of the year.

- Capacity Project Schedule-

County staff was not able to attend the meeting therefore there was no discussion on the Capacity Project schedule.  The Board requested Mr. Schooler send an email out to everyone with an update since he was absent from the meeting as well.

- CDOT Powers Interchange Update-

Mr. Watson reported that the interchange project was held up due to a potentially major problem with the concrete structure and didn’t have any further details.

4. Manager’s Report-

- District Permit Audit – Ken Rowberg

Ms. VonFeldt-Wingert reported that the District had signed a contract with Mr. Ken Rowberg to perform a physical audit of the District.  Wal-Mart has been contacted and we are still waiting on a response.  There are 2 buildings going up at the new Penrose Hospital site and those are being researched and pursued as well.  Director Woods mentioned a lot split that was happening at Safeway in Falcon in the District service area and requested it be looked into as well.  Mr. Susemihl stated that they would have to pay their fair share by either joining the District or come up with a formula to pay the cash up front.  Schooler & Associates will work with Mr. Rowberg to make sure all fees are collected.

- Project III (Capacity) Bond Issue-

Ms. VonFeldt-Wingert stated that they were collecting the information needed by legal counsel for the next issuance of bonds and would get it off to them by the end of the week.  There should be no problems with the District getting funded by mid-November 2007 per the bond underwriters.

- ROW Acquisition and Costs (See Attached)-

It was noted that the District was still waiting on one last piece of right-of-way: the Case parcel.

- Permit Activity-

Permit activity is still slow although $18,500 was collected for August compared to the $12,000 collected in July.

- Development Activity-

The Board discussed that although residential may be fairly slow the Commercial building sites will pick up so that will help with future assessed valuations.

- Additional Access (Right In/Out) Requests-

See c.

- Coordination with Black Forest Construction/Costs-

Mr. Watson stated that he was in the process of getting the costs for construction of the traffic signals at Black Forest and Woodmen.  The District will fund the project now and construct it in the next 60 days so there will be less disruption next spring when Woodmen Road is widened.

- Audit Update-

The District is still waiting for the draft copy of the 2006 audit from Stockman Kast Ryan.

- 2008 Preliminary Budgets-

The Board discussed the Assessed Valuation for the District noting that with the approximate $600,000, which is about $200,000 more than 2007, that will be collected in 2008 would almost cover the current debt service.  Mr. Susemihl indicated that he would set the budget hearing for the November 6th, 2007 meeting.

5. Legal Report-		Mr. Susemihl had nothing new to report.

6. Old Business-  	Move of approval to pay invoices with authorization to hold the Stockman Kast Ryan check until they deliver the draft 2006 audit made by Director Cone seconded by Director Case.  Motion passed unanimously.

7. New Business-  	There was no new business.

8. General Discussion-

There was no general discussion.

9. Next Meeting-

The next meeting is scheduled for Tuesday, October 2, 2007 at 8:30 a.m.  Meetings will continue to be held in the El Paso County Procurement Conference Room on the fourth floor.

10. Adjournment-	Meeting was adjourned at 4:00 p.m.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Manager/Assistant Secretary