MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

DECEMBER 5th, 2006

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, December 5th, 2006 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors:			Also in attendance were:

Doug Woods, President/Director 		Pete Susemihl, Susemihl, McDermott

Rusty Green, Vice President/Director	 	& Cowan, P.C.

Lindsay Case, Director			Terry Schooler, Schooler & Associates

Tom Cone, Director	Lori VonFeldt-Wingert, S&A

Dave Syverson

Eric Smith

1. Call to Order,

& Certification

of the Agenda	      Mr. Woods called the meeting to order at 8:40 a.m.

2. Approval of

Minutes &

Excusal

Motion to approve the November 7th, 2006 minutes adding 10 mills Gallagherized to 10.8 due to the drop in AV for residential, and excuse Mr. Christiansen made by Mr. Green seconded by Mr. Case.  Motion passed.

3. Projects Report –Mr. Schooler

- Capacity Project Schedule/Environmental Assessment (EA) Status

Mr. Schooler reported that the EA had been signed off on from CDOT with comments and that the Feds would be signing off on it in the next 10 days.  Once that has been completed DMJM can finalize their plans, which will take about 2 weeks.  Formal review of the plans will then take place.  Mr. Woods indicated that a Letter of Intent is still needed in order to go out to bid with a security deposit.  Mr. Schooler stated that Greg Fulton, the underwriter, was prepared to write the letter.  It was noted that there is still $1.9 million in the 2nd bond traunch.

- Final Design and Bid Schedule

Mr. Schooler indicated that the District might be able to go out to bid by April 2007 and to award contracts by May 15th.  The third bond issuance would be needed around August 2007.

4. Manager’s Report

- Permit Activity

It was noted that permit activity has slowed significantly.

To be made a part of the record, a copy of the fees collected to date was submitted.

- Development Activity

Mr. Woods indicated that Meridian Ranch would be platting 482 lots next year and Mr. Green stated that Woodmen Hills Metropolitan Club would plat 150.  Mr. Green stated further that 75 permits would come from Courtyards West.  John Laing is expected to plat about 140 lots for Quail Brush in February of 2007.

- Project III (Capacity) Bond Issue

Mr. Schooler stated that the District has adequate capacity and the Board can make the decision in the spring for the third bond issuance.

- CDOT Powers Interchange Update

Mr. Schooler reported that bidding will open on December 7th, 2006 for the interchange at Powers.

- Trailer at NW corner Woodmen and Meridian

The County had written a letter to the District regarding a trailer that was parked on right-of-way.  The Board discussed the area and agreed that it was not.  Mr. Schooler will write a letter back to the County to inform them.

- Drainage on Hodgen Property

Mr. Case stated that there was a problem with the size of the drainage box for the Latigo Business Park.  Mr. Green indicated that he had similar problems with his development and had to meet with FEMA.  Mr. Schooler will meet with FEMA, DMJM and Colorado Springs engineering to make sure the issue has been taken care of.

5. Legal Report     	Mr. Susemihl reported that he is close to finalizing the Banning/Lewis agreement.

6. Old Business     Move of approval to pay invoices made by Mr. Green seconded by Mr. Cone.

Motion passed unanimously.

7. New Business

  - Laing Credits for Building T-Gap early

Mr. Syverson handed out maps of the area of Woodmen Road to be discussed stating that his development would need a portion of about 600 feet built by August 2007.  He inquired if the District would consider reimbursement or credit of funds if they built that portion of the road.  The Board stated that since there was still $2 million left for construction it shouldn’t be a problem, but that no credits would be given.  Mr. Susemihl stated that a contract could be made between John Laing and the District.  Mr. Woods stated further that an agreement would have to be made with a Payment and Performance Bond and that it would have to be bid out separately.  The District will have an independent engineer verify the cost to have that portion of road built to set up the contract.  Mr. Schooler and Mr. Syverson will work out the details and get back with the Board.

  - Right-in Right-out Access: NW corner Marksheffel/Woodmen (Eric Smith)

Mr. Smith indicated that this was the beginning stages of discussion for the access on the northwest corner of Woodmen and Marksheffel, but would like Board approval for it.

Mr. Green motioned to approve the access subject to engineers design support seconded by Mr. Cone.  Motion passed.

8. General

Discussion		No general discussion.

9. Next Meeting	The next special meeting of the Woodmen Road Metropolitan District Board of Directors is scheduled for Tuesday, January 9th, 2007.  Meetings will continue to be held in the El Paso County Procurement Conference Room on the fourth floor.

10. Adjournment	Meeting was adjourned at 9:30 a.m.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Manager/Assistant Secretary