MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

August 17, 2004

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, August 17, 2004 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors:			Also in attendance were:

Douglas Woods, President/Director 		Peter Susemihl; Susemihl, McDermott

Rusty Green, Vice President/Director		& Cowan, P.C.

Holger Christiansen, Secretary/Director	Terry Schooler; Schooler & Associates,

Jerry Davis, Director				Inc. (Asst. Secretary)

Tom Cone, Director				Lori VonFeldt, Schooler & Associates

Virgil Sanchez

Jim Hemil

Lindsey Case

Call to Order,

& Certification

of the Agenda	Mr. Doug Woods called the meeting to order at 8:30 a.m.

Approval of

Minutes &

Excusal	Motion to approve July minutes made by Mr. Green and seconded by Mr. Christiansen.  Motion passed.

Engineering

& Design	Made by Mr. Schooler, DMJM:

- Mr. Schooler reported that Project “B” is still progressing although it is 3 to 4 weeks behind schedule due to the rainy weather.  They still expect to have the 2 new lanes paved and opened by the end of September 2004.

- Mr. Schooler reported that on Project “C” the design team is still determining the amount of lanes to be done in this project.  Mr. Schooler did check with the state as to the possibility of bonding against the future S.T.I.P. fund and was informed that this is not legally possible.  The Board discussed the possibility of increasing the amount of the bond based upon accelerated development within the District and the Woodmen Heights proposed development that could add significantly to the acceleration of the District assessed value.  Mr. Schooler will check into this.

- Mr. Schooler stated that the Environmental Assessment work is still continuing to move along and the final draft was submitted to the State and Federal Offices and we are awaiting comment.

Manager’s Report

- Mr. Schooler reported that we still have not closed on the final Getz parcel, but are still in discussion and will be working out some details.

- Mr. Schooler reported on the Paint Brush Hills delinquent fees that all of the fees have been brought to-date by Today’s Homes and Anthony Homes is still outstanding and Ms. VonFeldt will follow-up.  Mr. Schooler also observed that we have not collected any fees from Hallmark Homes and he will follow up with County Planning as to how these permits were issued.

Legal Report 	Mr. Susemihl had nothing to report.

Building Permit

& Platting Fees	Mr. Schooler submitted a copy of the fees collected to date to be made a part of the record.

Old Business

Move of approval to pay invoices made by Mr. Davis and seconded by Mr. Green.  Motion approved unanimously.

New Business

- Mr. Virgil Sanchez, on behalf of Woodmen Heights, gave an overview of the Heights District and was primarily a report item to inform the Woodmen Road District of this overlapping District and it’s proposed development schedule.  This prompted further discussion about how this could add to the accelerated assessed value for the District and enable us to obtain additional bonding.  Mr. Schooler is to follow up with the Service Plan from Woodmen Heights and forward that to Katie Walker at Bathgate.  We will see what this does for our projections.  Mr. Schooler will also look around at any of the other new developments within the District and how it conforms to the original Service Plan Performa.

- Centura still did not appear for the Board meeting nor have they responded.   Mr. Schooler will follow up with them and Mr. Christiansen volunteered to speak to them as well.

- The audit was submitted and after the Board reviewed it, Mr. Cone motioned to accept and Mr. Green seconded that motion.  Unanimous approval.

General

Discussion	Limited general discussion

Next Meeting	The next meeting of the WRMD Board of Directors is scheduled for Tuesday, September 14th, 2004 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Adjournment	Meeting was adjourned.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Manager/Assistant Secretary