MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

July 16, 2003

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Wednesday, July 16, 2003 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors: 		Also in attendance were:

Douglas Woods, President/Director 		Steve McQuilken, DMJM

Rusty Green, Vice President/Director 	Jenny Tchang;

Holger Christiansen, Secretary/Director	Charles Cothern; URS

Tom Cone, Director				Raul Guzman, GTL

Jerry Davis, Director				Terry Schooler; Schooler & Associates,

Inc. (Asst. Secretary)

Peter Susemihl; Susemihl, McDermott, Miller & Cowan, P.C.

Call to Order,

& Certification

of the Agenda	Mr. Woods called the meeting to order at 8:30 a.m.

Approval of

Minutes &

Excusal	Motion to approve June minutes made by Mr. Christiansen and seconded by Mr. Green.  It was unanimously approved.

Engineering

& Design	Steve McQuilken gave his report:

- Project “A” is substantially complete.  The original construction bid was well under engineers estimate.  There were about $50,000 of add-ons to change the paving design, but the project is ahead of schedule and functioning nicely.

- Project “B” plans are about ninety-five percent complete and have had good review by CDOT and El Paso County staff.  The target date for advertising the project is still September 17, 2003.  Engineer’s estimate for the project is $7.6 million, with another $1 million for utilities and $2 million for right-of-way.

- All right-of-way acquisition parcels have been appraised and sent to CDOT for their review and we have final review from CDOT on all but one.  There are twenty-two parcels for acquisition, owned by seventeen different owners.  We have reached agreement on five parcels, with one parcel to be dedicated.

- The Woodmen Corridor Environmental Assessment draft has been submitted to CDOT for their review.

- There was discussion regarding the coordination of the reconstruction of the Meridian Road and Woodmen Road intersection.  The discussion evolved that the widening of Meridian and relocation of some major utilities would be done at the time of the four-laning of Woodmen.

- The Board, again, repeated their concern about road closures during working hours for Project “B”.

Manager’s Report

- Mr. Schooler requested that the Board change their meeting date to the 3rd Tuesday of each month.  The Board agreed to do that with the exception of October 2003 and September 2004.  These two meetings will be held on the 2nd Tuesday of the month.

- Schooler referred the Board to the enclosures regarding the status of fees collected.

- Schooler also advised that the audit was complete, awaiting verification from GTL for the back-up on their $68,000 expenses.  Mr. Woods indicated that he would forward that soon.

- Schooler re-affirmed that he is working with the property owners to acquire the right-of-way for Project “B”.

Legal Report

- Holger Christian indicated that the Centura property did close.  Mr. Schooler is to follow-up of the status of the recording of the plat.

- Mr. Susemihl indicated that he did not receive any contact from Jeffers.  The Board suggested moving forward with Greg Fulton.  Mr. Green will contact Mr. Fulton to arrange for a meeting.

Building Permit

& Platting Fees	Mr. Schooler submitted a copy of the fees collected to date to be made a part of the record.

Old Business	Motion was made by Mr. Green to approve the invoices as submitted and was seconded by Mr. Davis.  It was unanimously approved.

.

New Business	There was no new business or general discussion.

Next Meeting	The next meeting of the WRMD Board of Directors is scheduled for Tuesday, August 19th, 2003 at 8:30 a.m. at the El Paso County Procurement Conference Room, as discussed above in Schooler report.

Adjournment	Meeting was adjourned.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Assistant Secretary