MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

October 14, 2003

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, October 14, 2003 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors: 		Also in attendance were:

Douglas Woods, President/Director 		Lindsay Case

Rusty Green, Vice President/Director 	Jenny Tchang

Jerry Davis, Director				Charles Cothern; URS (arrived late)

Tom Cone, Director				Terry Schooler; Schooler & Associates,

Inc. (Asst. Secretary)

Peter Susemihl; Susemihl, McDermott, Miller & Cowan, P.C.

Call to Order,

& Certification

of the Agenda	Mr. Woods called the meeting to order at 8:40 a.m.

Approval of

Minutes &

Excusal	Motion to approve September minutes and to excuse Holger Christiansen, due to out of town travel requirements, was made by Mr. Cone and seconded by Mr. Davis.  It was unanimously approved.

Engineering

& Design	Report made by Terry Schooler, on behalf of DMJM:

- Project “B” is now scheduled for advertising October 29, 2003, with hope to start construction around February 1, 2004.  There was expression of concern once again that adequate traffic control specifications are a part of the bid package to ensure minimal disruption of traffic at peak hours and weekends.

- Mr. Schooler indicated that the County is moving forward with awarding the contract for Project “C” design to DMJM, with early emphasis on the drainage issues.

Manager’s Report

- Mr. Schooler indicated that we have Possession and Use Agreements on all of the right-of-way necessary for the corridor.  We still need to close on a dozen or so properties.  Financial requirements will be in the $1 Million range, plus another $500,000 due by the end of the year for payback to the County for advancement of funds for right-of-way acquisition.  To do this, we would need funding through the bond program by December 1st.  Also, Terry was given direction to consult with Laura Lambert, in Rusty Green’s office, regarding the transfer of bond monies for utilization by the District for payment of contractors and other obligations.

- Mr. Susemihl brought up the issue of right-of-way recovery from those parties that will be part of the District at a later date, as those member properties join the District at time of platting.  There was lengthy discussion as to the fairness of this issue in devising a formula and notice given to the subject property owners.  Schooler is to draft an outline of this system.

- Mr. Susemihl finally heard from Steve Jeffers.  Jeffers had not responded due to internal problems within his company.

Legal Report

- Mr. Susemihl indicated the bond sale is underway.  Documentation is being prepared.  He felt that it will take a minimum of thirty days to complete this documentation and that we should hope for funding and signing of papers for the next Board Meeting, to be held Tuesday, Nov. 18th.

Building Permit

& Platting Fees	Mr. Schooler submitted a copy of the fees collected to date to be made a part of the record.

Old Business	Motion was made by Mr. Cone to approve the invoices as submitted.  Seconded by Mr. Davis.  Motion passed.

.

New Business	No new business.

General

Discussion	Right-of-way compensation was also discussed as a part of the general discussion.

Next Meeting	The next meeting of the WRMD Board of Directors is scheduled for Tuesday, November 18th, 2003 at 8:30 a.m., at the El Paso County Procurement Conference Room.  Mr. Susemihl will also post that adoption of the budget will be held during this meeting.  There is a tentative date set for December 15th, 2003 for the December meeting, if necessary, but the Board would try to avoid holding this meeting, if possible.

Adjournment	Meeting was adjourned.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Assistant Secretary