MINUTES OF A SPECIAL MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

June 24, 2003

Pursuant to posted notice, the special meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, June 24, 2003 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors: 		Also in attendance were:

Douglas Woods, President/Director 		Charles Cothern; URS

Rusty Green, Vice President/Director 	Jenny Tchang;

Holger Christiansen, Secretary/Director	Andre Brackin, El Paso County DOT

Jerry Davis, Director				Terry Schooler; Schooler & Associates,

Inc. (Asst. Secretary)

Call to Order,

& Certification

of the Agenda	Mr. Woods called the meeting to order at 8:35 a.m.

Approval of

Minutes &

Excusal	Motion to approve May minutes made by Mr. Davis and to excuse Tom Cone due to conflict of a business meeting.  It was seconded by Mr. Green and unanimously approved.

Engineering

& Design	Schooler made a brief report on behalf of Steve McQuilken, DMJM, who was out on vacation:

- There was lengthy discussion regarding the detour and delay problems with Project “A” construction, prompted by Mr. Green’s letter to the Board and other related parties.  Schooler submitted a letter responding and pointed out the early completion date of the detour and the total project.  The was submittal of pictures of the one major accident that occurred during Project “A”, which created about a 2-hour delay and traffic stoppage at the end of the project.  The Board discussed with Andre Brackin addition provisions in the contract for Project “B” which would address the wording of the detour notice and time of occurrence.  The Board also wanted it noted that there would be no road closure of Woodmen Road during the Project “B” construction.  Also, the notice should pay specific attention and care to the Meridian Road intersection, detours and crossovers when that occurs.

- Schooler reported that the final design plans for Project “B” are almost complete by DMJM and office review of the plans with CDOT and other parties will occur in mid-July.

- Schooler reported that the first batch of eight or nine appraisals have been completed and are ready for mailing to the property owners.  There was also discussion of the need for funds in our acquisition account to cover our preliminary estimates for right-of-way acquisition.  The District has about $750,000 available, with approximately $200,000 left over from Project “A” right-of-way and another $550,000 of collected fees to date.  Andre Brackin noted that the County Finance office was willing to advance approximately $500,000 to be paid back out of the bonds.  Indications were that this payback would occur around November 1, 2003.

- Discussion regarding encouraging Jeffers to move quickly on the finance planning and issuance of the bonds to take advantage of the very low interest rates.

- There was a brief discussion and Schooler outlined the total project construction phasing.  Project “B”:  Two new lanes from Marksheffel to Meridian, to occur in ’04; Relocation of the power line between Marksheffel and Powers, to start in Spring ’04; Four lanes of Woodmen between Powers and Black Forest, occurring in ’04, in conjunction with the Centrua Hospital development.  The fifth and sixth lanes can only be built at the same time of as the four lanes between Powers and Black Forest if the E.A. is finalized by the end of the year.  Project “C”:  Improvement between Black Forest and Marksheffel ideally would occur in ’05; remaining four lanes from Marksheffel to Meridian would occur after ’05, as funds become available.

Manager’s Report

- Mr. Green indicated recent word that Banning-Lewis was proceeding with their development within the next few months and requested Schooler review their plans and anticipated added fees for the District.

- Schooler advised the Board that the District audit was well under way and a draft report has been submitted.  Final copy will be presented to the Board next month.  Indications are that our records are in good order.

Legal Report	Schooler made a brief report on behalf of Mr. Susemihl, in his absence:

- Susemihl and Schooler will meet with Centura Wednesday, June 25 to finalize the amount of fees to be paid by Centura.  There was discussion as to adhering to the numbers presented at last months Board meeting.  Mr. Christiansen further requested that the Board get together to finalize and approve the numbers that Schooler and Susemihl negotiate with Centura.

- There has been no new word in the Jeffers bond sale status.  We are expecting new performa to be available shortly.  The Board requested that Jeffers be available for the next Board meeting.

- The Board then proceeded to a public hearing with regard to two new annexations.  Notices were properly published.  The Board considered the Beckett petition for inclusion.  Motion to approve was made by Mr. Green and seconded by Mr. Christiansen.  Motion passed.  Copy of petition and related materials submitted herein for record.  The Board also considered the petition for inclusion of Six Ninety Nine project.  Motion to approve was made by Mr. Green and seconded by Mr. Davis.  Motion passed.  Copy of petition and related materials submitted herein for record.

Building Permit

& Platting Fees	Mr. Schooler submitted a copy of the fees collected to date to be made a part of the record.

Old Business	Motion was made by Mr. Green to approve the invoices as submitted and was seconded by Mr. Christiansen.

.

New Business	Reference was made as to the need to have Jeffers attend the next Board meeting.

Next Meeting	The next meeting of the WRMD Board of Directors is to be held Wednesday, July 16, 2003 at 8:30 a.m. at the El Paso County Procurement Conference Room.

Adjournment	Meeting was adjourned.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Assistant Secretary